CREDIT POLICY INTELLIGENCE (CPI)

Codex Enhancement Backlog

Consolidated application modification objectives based on the solution review

Scope: 17 enhancements across dashboard corrections, credit request processing, data consistency, compliance scoring, policy intelligence, rule governance, and Credit Risk Dossier integration. Future RWA/Basel enhancements are excluded.

Overall objective

Transform CPI from a static policy dashboard into a workflow-aware policy compliance platform with stage-based monitoring, auditable request creation, reusable policy-rule inventory, Credit Risk Dossier integration, exception lifecycle management, and explainable AI-driven assessment.

# Implementation Overview

| Release wave | Scope | Items |
| --- | --- | --- |
| Release 1 | Dashboard and request workflow corrections | 1-7 |
| Release 2 | Compliance engine and policy intelligence redesign | 8-12 |
| Release 3 | Policy-rule inventory and Credit Risk Dossier integration | 13-17 |

# Priority 1 - Dashboard Corrections

## 1. Replace "Exceptions by Industry" with "Exceptions by Workflow Stage"

Context / rationale

Relationship Managers and Credit Analysts are commonly aligned to specific industries, so an industry-level split provides limited operational insight at their level.

Required changes

Remove the "Open Exceptions by Industry" visualization.

Add an "Exceptions by Workflow Stage" visualization.

Support stages such as Initial Document Collection, Financial Analysis, Credit Assessment, Collateral Verification, Approval Authority Review, Limits Management, Documentation Completion, and Disbursement Readiness.

Acceptance objective

Enable users to identify the credit-lifecycle stages where exceptions and policy breaches originate.

## 2. Display Policy Names Instead of Policy Codes

Context / rationale

Policy codes alone are not sufficiently meaningful for business users.

Required changes

Replace code-only labels such as POL-001 with business-friendly policy names.

Retain the policy code as secondary information, tooltip text, or metadata where useful.

Acceptance objective

Ensure business users can understand violated policies without decoding identifiers.

## 3. Remove IFRS 9 Stage Exposure Distribution

Context / rationale

IFRS 9 staging is relevant after loan approval or disbursement, while the current dashboard focuses on applications and pipeline requests.

Required changes

Remove the Stage 1, Stage 2, and Stage 3 exposure distribution chart.

Do not replace it with an RWA calculator in the current scope.

Reallocate the dashboard space to policy-exception or workflow-stage insights.

Acceptance objective

Keep the dashboard aligned to the solution's policy intelligence and application-stage purpose.

# Priority 2 - Credit Request Process Improvements

## 4. Reuse the Credit Risk Dossier Document Upload Experience

Context / rationale

A credit request should retain evidence of how the customer request was received and what documentation supported its creation.

Required changes

Reuse the Credit Risk Dossier document-upload UI and, where feasible, its underlying components.

Allow upload of the customer request email in PDF form.

Allow upload of supporting request documents, financial statements, and other evidence.

Associate uploaded evidence with the credit request and preserve it for auditability.

Acceptance objective

Provide a consistent, auditable intake experience while simplifying future CPI and Credit Risk Dossier integration.

## 5. Auto-Extract Initial Application Information

Context / rationale

Uploaded evidence should reduce manual entry while preserving user control.

Required changes

Extract customer name, requested amount, facility type, request date, industry, and supporting-document details.

Prepopulate the credit request form using extracted values.

Allow authorized users to review and override extracted values.

Record extracted and user-overridden values for traceability.

Acceptance objective

Accelerate request creation without compromising accuracy or auditability.

# Priority 3 - Data Consistency Improvements

## 6. Align Dashboard Numbers Across the Application

Context / rationale

Counts displayed on the executive dashboard and credit request screens must use the same business definitions and underlying data.

Required changes

Define common statuses for Active, Closed, Approved, Rejected, Cancelled, and Withdrawn requests.

Use a shared query or service for counts across all screens.

Ensure a newly created or status-updated request is reflected consistently.

Add tests that reconcile dashboard totals with request-list totals.

Acceptance objective

Eliminate contradictory figures and improve confidence during customer demonstrations.

## 7. Separate Active and Archived Requests

Context / rationale

Completed requests should not remain in the operational queue or create an ever-increasing active total.

Required changes

Create an Active Requests tab containing New, Pending, Under Review, Exception Pending, and Escalated requests.

Create an Archive Requests tab containing Approved, Rejected, Cancelled, and Withdrawn requests.

Add date-range filtering to the archive.

Exclude archived records from active dashboard metrics.

Acceptance objective

Keep the current-work queue focused while retaining historical records for reference and audit.

# Priority 4 - Compliance Score Redesign

## 8. Introduce Stage-Based Compliance Scoring

Context / rationale

Compliance requirements change as a request progresses, so a single score calculated only at initiation can be misleading.

Required changes

Define stages for Request Initiation, Document Collection, Financial Analysis, Collateral Assessment, Approval Review, and Decision.

For each stage, configure required checks, documents, validation rules, weightings, and completion criteria.

Calculate both the current-stage score and overall journey score.

Recalculate scores when workflow stage, request data, evidence, or rule results change.

Acceptance objective

Make compliance scoring relevant to the request's current lifecycle stage.

## 9. Build a Compliance Journey Visualization

Context / rationale

Users need to see how compliance improves or deteriorates through the lifecycle.

Required changes

Show the progression of compliance scores across completed and current workflow stages.

Display missing requirements and unresolved breaches at each stage.

Show timestamps or assessment versions for score changes.

Allow selection of a stage to view the checks contributing to its score.

Acceptance objective

Provide a transparent view of compliance progression and outstanding requirements.

## 10. Make Compliance Thresholds Workflow-Aware

Context / rationale

The benchmark for document completeness and policy conformance differs between initiation, review, and approval.

Required changes

Create a Stage Rule Library containing stage, required controls, required documents, validation checks, weightings, and minimum score.

Evaluate only rules applicable to the current stage while preserving visibility of future-stage requirements.

Make thresholds configurable rather than hard-coded.

Require the approval-stage outcome to meet the configured approval threshold or proceed through an approved exception.

Acceptance objective

Apply the correct compliance benchmark at the correct point in the workflow.

# Priority 5 - Policy Intelligence Enhancements

## 11. Convert Mapped Controls into a Searchable, Expandable List

Context / rationale

Showing one control at a time makes it difficult to understand all controls mapped to a policy.

Required changes

Display all mapped controls in a list or table.

Include Control ID, Control Name, Type, Frequency, Owner, Effectiveness, and Automation Status.

Add search, filter, sort, expand/collapse, and pagination where required.

Show the total mapped-control count and keep it synchronized with the displayed data.

Acceptance objective

Give users a complete and usable view of controls associated with the selected policy.

## 12. Add Policy Applicability Explanations

Context / rationale

Users should see not only which policies apply to a credit request, but also why each policy applies.

Required changes

For every applicable policy, display the applicability reason.

Link the reason to request attributes, facility characteristics, stage, customer data, or calculated metrics.

Show source evidence and evaluated values where available.

Differentiate applicable, not applicable, passed, warning, and breached outcomes.

Acceptance objective

Make AI-assisted policy assessment understandable, reviewable, and defensible.

# Priority 6 - Compliance Rule Library

## 13. Build a Policy Rule Inventory Repository

Context / rationale

Policy checks should be generated, reviewed, stored, and reused rather than recreated differently for every assessment.

Required changes

Create a Policy Rule Library module.

Store Policy, Rule, Check, Metric, Threshold, Stage Applicable, Severity, Data Source, Calculation Logic, and Evidence Requirements.

Map multiple rules to each policy and multiple policies to a request.

Support rule activation, deactivation, search, filtering, and traceability.

Acceptance objective

Create a controlled source of reusable policy checks for consistent assessments.

## 14. Implement Human-in-the-Loop Rule Approval

Context / rationale

AI-generated policy checks require business validation before they become operational rules.

Required changes

Allow AI to propose policy rules and checks.

Route proposed rules through Draft, Under Review, Approved, Rejected, and Retired statuses.

Permit authorized business reviewers to edit, approve, reject, and comment.

Use only approved rules for production compliance assessment.

Trigger regeneration or review when the underlying policy changes.

Acceptance objective

Combine AI acceleration with business ownership, consistency, and accountability.

## 15. Add Versioned Policy Rule Management

Context / rationale

Policy rules require governance across versions and effective periods.

Required changes

Capture rule version, policy version, effective-from date, effective-to date, approval status, approved by, approval date, and change rationale.

Prevent historical assessments from being recalculated using newer rule versions unless explicitly requested.

Maintain an audit history of rule changes and approvals.

Identify the exact rule version used for every assessment finding.

Acceptance objective

Ensure reproducibility, auditability, and controlled policy-rule evolution.

# Priority 7 - Integration Readiness

## 16. Create the Credit Risk Dossier Integration Layer

Context / rationale

CPI policy checks rely on financial, qualitative, quantitative, and credit-risk information captured in Credit Risk Dossier or equivalent bank systems.

Required changes

Define an integration contract for financial spreading outputs, credit memo data, risk rating, industry analysis, qualitative assessment, quantitative assessment, and credit recommendation.

Map incoming fields to CPI request attributes and policy-rule metrics.

Show source-system and last-refresh information for imported data.

Handle missing, stale, invalid, and conflicting data explicitly.

Support a mock adapter for demonstrations and a replaceable connector for customer environments.

Acceptance objective

Allow CPI to consume authoritative risk information without duplicating the complete Credit Risk Dossier capability.

## 17. Use the Credit Memo as an Input Source

Context / rationale

Where direct system integration is unavailable, the generated credit memo can provide a consolidated input to policy assessment.

Required changes

Allow upload and processing of Credit Memo PDF and DOCX files.

Extract relevant metrics, ratios, risk factors, recommendations, and supporting facts.

Map extracted values to approved policy rules and compliance checks.

Allow users to validate or correct extracted data before assessment.

Retain document references and evidence links with resulting findings.

Acceptance objective

Provide a practical integration path while maintaining traceability from findings to source evidence.

# Codex Delivery Instructions

Implement the backlog incrementally by release wave and keep each change independently testable.

Preserve existing working functionality unless a backlog item explicitly replaces it.

Use shared domain models and common services for status definitions, counts, workflow stages, assessments, and policy rules.

Add unit, integration, and UI tests for changed logic, especially request counts, stage transitions, scoring, rule versioning, and evidence traceability.

Use configuration for stages, statuses, rules, thresholds, and weightings where possible rather than embedding constants in the UI.

Provide database migrations and seed data for any new entities or fields.

Document APIs, data models, environment variables, assumptions, and any mock integrations introduced.

Do not implement the excluded RWA, standardized approach, or Basel capital calculation capabilities in this change set.

# Definition of Done

All 17 backlog items are implemented or explicitly marked as deferred with a documented dependency.

Dashboard and request counts reconcile using agreed business-status definitions.

Compliance scores and checks are stage-aware and explainable.

Only approved, effective policy-rule versions drive assessments.

Every finding can be traced to a rule, rule version, evaluated value, and source evidence.

Credit Risk Dossier data or uploaded credit memo data can populate the assessment input model.

Regression tests pass and the revised application is ready for a structured business review.

# Source

Prepared from the Credit Policy Intelligence solution review and feedback captured in “TCS Credit Policy Intelligence (CPI).docx”, meeting recording dated 22 September 2026. Priority 8 future enhancements have been intentionally excluded.